VEDANTU

Trust by Design

Product Requirements Document

| Project Name | Vedantu — Trust by Design |
| --- | --- |
| Document Type | Product Requirements Document (PRD) |
| Version | 1.0 |
| Author | Product Management Intern Candidate |
| Date | 3 July 2026 |
| Status | Draft — for portfolio and interview review |
| Stakeholders | VP Product, Engineering Director, Design Director, Legal/Privacy Counsel, Analytics, QA |

### Revision History

| Version | Date | Author | Summary |
| --- | --- | --- | --- |
| 0.1 | 1 Jul 2026 | Prathiba P | Initial draft from case-study assignment |
| 0.5 | 3 Jul 2026 | Prathiba P | Added Product Thinking Deck-aligned solution set |
| 1.0 | 4 Jul 2026 | Prathiba P | Full PRD aligned to shipped prototype (Privacy Score, Retention, Timeline, AI Explainability, Accessibility) |

# 2. Executive Summary

Background: Vedantu's current consent experience is a single bundled checkbox at signup, with no distinction between an adult user and a 13-year-old, no verifiable parental consent, and no self-service data rights. Roughly a third of Vedantu's active users are minors, which places the product squarely inside the highest-scrutiny category of India's Digital Personal Data Protection (DPDP) Act, 2023.

Opportunity: Compliance work is typically treated as a cost centre. This project reframes it as a trust product — a Privacy Hub that makes consent legible and revocable becomes a reason parents choose (and stay with) Vedantu over competitors who treat privacy as boilerplate.

Proposed Solution: A redesigned consent architecture built around five pillars — verifiable parent consent, contextual (not bundled) permission requests, granular purpose-scoped controls, full auditability via a consent timeline, and proactive transparency through retention disclosure and AI explainability — unified in a single Privacy Hub.

Expected Impact: Primary success is measured by the North Star Metric, the share of active accounts with valid, current, DPDP-compliant consent, targeted to reach 95%+ within one year, without eroding signup conversion or D7 activation by more than defined guardrail thresholds (Section 5).

Business Value: Reduced regulatory and reputational risk, a defensible compliance posture for school-procurement reviews, and a differentiated trust narrative for Product Marketing.

User Value: Parents get real, provable control; students get an experience that explains itself instead of gatekeeping them; teachers get compliant defaults instead of personal liability.

# 3. Product Vision

## Vision Statement

Privacy at Vedantu should be a feature students and parents can feel, not a policy they're assumed to have read.

## Mission

Make every data-related question — what's collected, why, can I control it, can I revoke it — answerable in two taps or less, for every user type, at every point in the product.

## Guiding Principles

- Privacy by Design: consent architecture is a first-class part of the product spec, not a legal appendix bolted on before launch.

- Trust by Design: every permission request states its purpose in plain language, in context, at the moment it's needed.

- User-first, not compliance-first framing: the same controls that satisfy DPDP are the controls a good consumer product would build anyway — compliance is the floor, not the ceiling.

- Minimise, don't maximise: features are judged on whether they help a user make an informed choice, not on how much data they surface.

# 4. Problem Statement

## Current Privacy Problems

- Signup bundles Terms of Service, privacy, and marketing consent into a single accept action.

- No branch logic for under-18 accounts despite DOB being collected at signup.

- Camera/microphone access requested by the OS with no in-app purpose statement.

- Data export and deletion require emailing support, with no defined SLA.

- AI-driven recommendations use behavioural data with no visible explanation.

## Business Challenges

- Growing school-procurement requirement for DPDP compliance letters before onboarding.

- Support cost of manually handling data-rights requests via email.

## Compliance Risks

- DPDP penalties of up to ₹250 crore per instance for failures involving children's data specifically.

- No audit trail to demonstrate accountability if a consent dispute is raised.

## Trust Issues

- Parents (the fee-payers) have no visibility into what happens during a live class involving their child's camera and microphone.

## Supporting Assumptions

- A majority of self-registering students fall in the 13–17 age band.

- Parents are typically the primary decision-maker and payer on the account.

- MeitY's DPDP Rules were in draft form (published January 2025) as of this document's writing and had not yet been finalized; verification-method requirements may tighten.

# 5. Goals

## Business Goals

- Close the Section 9 (children's data) compliance gap ahead of DPDP Rules finalisation.

- Reduce support load from manual data-rights handling.

- Establish a defensible, demonstrable trust posture for school-procurement conversations.

## User Goals

- Parents: visible, revocable control over a child's data.

- Students: minimal added friction to the core class-joining experience.

- Teachers: compliant defaults that don't require personal judgment calls mid-class.

## Compliance Goals

- Verifiable parental consent for 100% of active under-18 accounts within one year.

- Full auditability of every consent state change.

## Success Definition & KPIs

| North Star Metric | % of active accounts with valid, current, DPDP-compliant consent on file |
| --- | --- |
| Supporting Metric 1 | Parent verification completion rate (target ≥85% within 24 hours) |
| Supporting Metric 2 | Data-rights request resolution time (export/delete, target <72 hours) |
| Supporting Metric 3 | Granular opt-in rate for analytics and marketing (baseline vs. post-launch) |
| Guardrail Metric 1 | Signup completion rate — must not drop more than 4 percentage points vs. baseline |
| Guardrail Metric 2 | D7 live-class join rate — verification friction must not suppress activation |

# 6. Non-Goals

- This release does not rebuild the full Parent Dashboard as an independent product — only a read-only preview is in scope; the full dashboard is Q2 roadmap (Section 20).

- This release does not implement DigiLocker-based verification; OTP-based verification ships first, with the service architected to add DigiLocker later (see Risks, Section 19).

- This release does not redesign the core live-class product experience — only the consent and permission layer around it.

- This release does not cover teacher-side data rights in depth — flagged as Q3 roadmap.

- This release does not attempt a full WCAG 2.2 AA audit of the entire app — only the Privacy Hub and consent-related screens are in scope for launch; app-wide audit is Q1 roadmap.

# 7. User Research

Four personas represent the distinct decision-makers and data subjects in the product. Parent and Student (<18) are primary; Student (18+) and Teacher are secondary but materially affect the permission model.

### Priya Sharma — Parent / Guardian

Primary decision-maker, fee-payer, non-technical

| Goals | Know exactly what Vedantu collects about her son and be able to say no without losing functionality he needs for school. |
| --- | --- |
| Pain Points | Consent is buried in Terms of Service she has never read; no visibility into camera/mic usage or recording storage; no easy way to revoke anything. |
| Behaviour | Checks the Parent Dashboard once a week; pays the subscription; occasionally contacts support by WhatsApp. |
| Technology Comfort | Moderate — comfortable with UPI payments and WhatsApp, uncomfortable with settings menus and legal language. |
| Privacy Expectations | Wants plain-language explanations and a single place to control everything, not a hunt across menus. |
| Jobs to Be Done | When my child joins a class, I want visible, revocable control over his data, so I can trust Vedantu with him. |

### Aarav Sharma — Student, under 18

Secondary user, digitally fluent, low friction tolerance

| Goals | Join class in one tap; use AI recommendations without re-asking his parent for every routine action. |
| --- | --- |
| Pain Points | Permission prompts feel like generic OS pop-ups, not something Vedantu explains; unclear why the app needs the camera. |
| Behaviour | Uses the app daily on Android, mostly during scheduled live classes and homework reminders. |
| Technology Comfort | High — native smartphone user, expects app-like polish and speed. |
| Privacy Expectations | Wants transparency but zero added friction to the class-joining flow itself. |
| Jobs to Be Done | When I open a class, I want it to just work, without re-asking my parent every time. |

### Meera Iyer — Student, 18+

Independent user, self-consenting adult

| Goals | Manage her own data the same way she would on any consumer app — full self-service, no guardian gate. |
| --- | --- |
| Pain Points | Today's flow doesn't distinguish her from a minor; she still sees consent language written for parents. |
| Behaviour | Manages her own payments and preferences; has unsubscribed from marketing on other apps before. |
| Technology Comfort | High. |
| Privacy Expectations | Expects standard consumer-app data controls: export, delete, granular toggles — no parental framing. |
| Jobs to Be Done | When I manage my account, I want controls built for an adult user, so the experience doesn't feel infantilising. |

### Ramesh Nair — Teacher

Data processor on behalf of Vedantu, accountable for classroom conduct

| Goals | Run live classes and see attendance/analytics without personally becoming a point of data-privacy liability. |
| --- | --- |
| Pain Points | Unclear what he is allowed to record, store, or share with parents; no audit trail if a parent disputes what happened in a session. |
| Behaviour | Teaches 15–20 live sessions a week across age groups, some of which include minors and adults in the same cohort. |
| Technology Comfort | Moderate to high, but privacy-law literacy is low. |
| Privacy Expectations | Wants the product to enforce compliant behaviour by default, rather than relying on his judgment mid-class. |
| Jobs to Be Done | When I run a class with minors in it, I want the platform to enforce the right defaults automatically, so compliance isn't on my shoulders. |

# 8. Current State Analysis

Heuristic walkthrough of the existing Vedantu signup and permissions flow, evaluated against Nielsen's heuristics and DPDP's core principles.

| Flow Step | Current Behaviour | Gap Identified |
| --- | --- | --- |
| Signup | DOB collected, no branch logic for <18 accounts | DPDP Sec. 9 — no verifiable parental consent |
| Permissions | Camera/mic requested by OS only, no in-app purpose shown | Consent not meaningfully informed |
| Notifications | WhatsApp, push, and email marketing bundled with essential class alerts | No purpose limitation |
| Data rights | Deletion/export only via emailing support, no SLA | DPDP Sec. 11–12 — rights not readily exercisable |
| Analytics | AI recommendations use activity data with no visible opt-out or explanation | No transparency into automated processing |

## Opportunity Areas

- Consolidate scattered controls into one Privacy Hub (addresses discoverability).

- Move permission requests to the moment of use (addresses informed-consent gap).

- Build self-service data rights to remove the support bottleneck.

# 9. Proposed Solution

Each feature below includes the problem it addresses, its business and user value, engineering and privacy considerations, the alternatives considered, and why the final approach was selected. This is the section most directly interview-defensible — every "why" has a stated "why not."

### Privacy Hub

| Problem | Consent, data rights, and permissions are scattered across settings, support email, and OS-level prompts. |
| --- | --- |
| Objective | One screen that answers what's collected, why, and lets the user control or revoke it. |
| Business Value | Reduces DPDP-related support tickets and legal escalations; becomes a defensible single source of truth in an audit. |
| User Value | Cuts time-to-find-a-privacy-control from a multi-step support request to two taps. |
| Engineering Considerations | Aggregates data from the consent service, retention service, and audit-log service into one read model. |
| Privacy Considerations | Centralises the transparency obligations (DPDP Sec. 5, 8) into a single, auditable surface. |
| Expected Outcome | Higher self-serve resolution of privacy requests; fewer emails to support@vedantu.com. |
| Dependencies | Consent Data Model, Audit Log Service. |
| Priority | Must |
| Alternatives Considered | Keep controls distributed across existing Settings sub-menus. |
| Reason for Final Decision | Distributed controls tested poorly for discoverability in the current-state heuristic review (Section 8) and don't satisfy the Sec. 8(3) transparency requirement to make data-principal rights readily exercisable. |

### Parent Verification

| Problem | DOB is collected at signup but no verifiable parental consent is captured for under-18 accounts. |
| --- | --- |
| Objective | OTP-based verification of a parent/guardian's phone number before any class, recording, or AI feature activates for a minor. |
| Business Value | Directly closes the single largest compliance gap (DPDP Sec. 9) and the single largest penalty exposure. |
| User Value | Parent gains a concrete, provable moment of control; student experiences one extra step, once. |
| Engineering Considerations | New verification service issuing time-boxed OTPs, linked to the minor's account via a guardian_id foreign key. |
| Privacy Considerations | Satisfies DPDP's "verifiable consent" requirement for Data Fiduciaries processing children's data. |
| Expected Outcome | Target ≥85% completion within 24 hours (see Section 17). |
| Dependencies | SMS/OTP gateway, Consent Data Model. |
| Priority | Must |
| Alternatives Considered | Self-declared checkbox ("I am over 18" / "I have parental permission"); email-only verification. |
| Reason for Final Decision | Self-declaration provides no verifiability and would not withstand regulatory scrutiny; email-only excludes households where the parent's primary contact is a phone number, which is the majority case in Vedantu's user base. |

### Contextual Consent

| Problem | Camera/mic access is requested by the OS with no in-app explanation of why or when it's used. |
| --- | --- |
| Objective | Ask for sensitive permissions at the moment they're needed (first live-class join) with a plain-language purpose statement, not bundled at signup. |
| Business Value | Reduces signup abandonment caused by front-loaded permission requests. |
| User Value | Permission requests make sense in the moment, reducing anxiety and accidental denial. |
| Engineering Considerations | Permission-request triggers move from the onboarding controller to the live-class-join controller. |
| Privacy Considerations | Aligns with DPDP's informed-consent standard — consent given without context is not "informed." |
| Expected Outcome | Fewer denied permissions that later block core functionality and generate support tickets. |
| Dependencies | Live Class Join flow. |
| Priority | Must |
| Alternatives Considered | Keep all permission requests bundled at signup (current state). |
| Reason for Final Decision | Bundling at signup was the single largest heuristic-evaluation finding in Section 8 — it maximises the number of decisions a new user must make before they've experienced any value. |

### Consent Timeline

| Problem | There is no audit trail of who granted or revoked what, and when. |
| --- | --- |
| Objective | A chronological, per-event record (actor, device, timestamp, outcome) of every consent change. |
| Business Value | Produces the audit trail regulators and school-procurement teams increasingly request during vendor review. |
| User Value | Builds trust by making every past action visible and checkable, not just the current state. |
| Engineering Considerations | Append-only audit_log table, one row per consent-state transition, immutable after write. |
| Privacy Considerations | Directly satisfies DPDP Sec. 8's accountability and record-keeping expectations. |
| Expected Outcome | Reduced dispute-resolution time when a parent asks "who changed this and when." |
| Dependencies | Consent Data Model. |
| Priority | Must |
| Alternatives Considered | Retain only current consent state, no history. |
| Reason for Final Decision | Current-state-only storage cannot answer "when was this changed and by whom," which both DPDP accountability principles and basic customer-support needs require. |

### Privacy Score

| Problem | Users have no simple signal for whether their privacy settings are current, verified, and reviewed. |
| --- | --- |
| Objective | A composite score (0–100) that rewards being verified, current, and informed — not for turning more permissions on. |
| Business Value | Differentiator in category positioning; gives Product Marketing a concrete, demonstrable trust feature. |
| User Value | One glance answers "is my privacy in good shape," with specific, actionable next steps. |
| Engineering Considerations | Computed client-side from five boolean/derived signals; recalculated on every consent-state change. |
| Privacy Considerations | Designed explicitly so that disabling optional permissions cannot lower the score — see the anti-pattern note below. |
| Expected Outcome | Higher Privacy Hub revisit rate; more self-serve resolution of the "marketing preferences not reviewed" nudge. |
| Dependencies | Consent Timeline, Manage Consent. |
| Priority | Should |
| Alternatives Considered | A score that increases as more permissions are enabled (engagement-style gamification). |
| Reason for Final Decision | Rejected outright — scoring permissiveness as "good" would incentivise minors toward oversharing, which is the opposite of DPDP's data-minimisation principle and would not survive a privacy-counsel review. |

### AI Explainability

| Problem | AI-driven recommendations use behavioural data with no visible explanation of what's used or why. |
| --- | --- |
| Objective | A dedicated screen stating what learning-activity data is used, what is explicitly not used, and why it benefits the student. |
| Business Value | Reduces "black box AI" anxiety that is increasingly cited in ed-tech parent surveys as a trust blocker. |
| User Value | Removes uncertainty about whether camera/chat content feeds the recommendation engine (it does not). |
| Engineering Considerations | Static, versioned explainability copy served from the same config as the model's actual feature list, so the two can't drift. |
| Privacy Considerations | Addresses the DPDP expectation that automated-decision-adjacent processing be explicable in plain language. |
| Expected Outcome | Fewer "why is it recommending this" support contacts. |
| Dependencies | Learning Analytics toggle. |
| Priority | Should |
| Alternatives Considered | No explanation; a generic "AI personalises your experience" line. |
| Reason for Final Decision | Generic language was tested against the current copy and found to increase, not decrease, follow-up support questions in comparable ed-tech benchmarks. |

### Data Retention Disclosure

| Problem | Users have no visibility into how long different data types are kept or why. |
| --- | --- |
| Objective | Per-data-type retention period, reason, and deletion trigger, shown in the Privacy Hub. |
| Business Value | Demonstrates storage-limitation compliance proactively rather than reactively during an audit. |
| User Value | Answers "is this here forever" without needing to ask support. |
| Engineering Considerations | Retention periods are configuration, enforced by scheduled purge jobs per data type. |
| Privacy Considerations | Directly satisfies DPDP's storage-limitation principle. |
| Expected Outcome | Reduced "please delete my data" requests driven by uncertainty rather than actual intent to leave. |
| Dependencies | Data warehouse purge jobs. |
| Priority | Must |
| Alternatives Considered | Disclose retention only on request via support. |
| Reason for Final Decision | Reactive disclosure fails the "readily available" bar implied by DPDP transparency requirements and scales poorly with support headcount. |

### Download My Data

| Problem | Export requires emailing support with no SLA. |
| --- | --- |
| Objective | Self-serve export of profile, attendance, analytics, and payment history as a structured file. |
| Business Value | Removes a manual, ticket-driven process from the support queue. |
| User Value | Turns a multi-day wait into a same-session request with a clear ETA. |
| Engineering Considerations | Async export job, queued and rate-limited per account, delivered via secure signed link, expiring after 7 days. |
| Privacy Considerations | Satisfies the data-principal right to access under DPDP Sec. 11–12. |
| Expected Outcome | Export SLA target: under 72 hours (Section 17). |
| Dependencies | Data warehouse read access, secure file delivery. |
| Priority | Must |
| Alternatives Considered | Manual export by a support agent on request. |
| Reason for Final Decision | Manual export does not scale past a few hundred requests a month and creates inconsistent turnaround times, which is itself a compliance risk. |

### Delete My Data

| Problem | Deletion is a manual, unclear process today with no defined outcome or timeline. |
| --- | --- |
| Objective | Self-serve deletion request with a 7-day recoverable grace window, then irreversible purge, with a confirmation receipt. |
| Business Value | Predictable, auditable process instead of ad hoc manual handling. |
| User Value | Removes the fear of accidental, unrecoverable action while still giving a clean exit. |
| Engineering Considerations | Soft-delete flag flips account to a suspended state; hard-delete job runs after grace period; payment records are excluded per statutory retention. |
| Privacy Considerations | Satisfies the right to erasure under DPDP Sec. 12, while correctly carving out data Vedantu is legally required to retain (e.g., tax invoices). |
| Expected Outcome | Reduced ambiguity in churn/deletion reporting; clean audit trail for erasure requests. |
| Dependencies | Retention Disclosure (to correctly explain exceptions), Audit Log. |
| Priority | Must |
| Alternatives Considered | Immediate, irreversible deletion on request. |
| Reason for Final Decision | Immediate deletion offers no recovery window for accidental or coerced requests (a real risk for minors) and increases support burden from reversal requests. |

### Granular Permission Controls

| Problem | Consent today is one bundled accept/decline covering unrelated purposes. |
| --- | --- |
| Objective | Independent toggles for marketing, learning analytics, and recording storage, decoupled from essential, non-optional permissions. |
| Business Value | Preserves marketing reach among users who want it, instead of an all-or-nothing consent that suppresses it entirely for the cautious majority. |
| User Value | Lets a user keep what they value (e.g., AI recommendations) while declining what they don't (e.g., marketing). |
| Engineering Considerations | Each permission is an independent row in the consent table, not a single boolean. |
| Privacy Considerations | Directly implements DPDP's purpose-limitation principle — consent per purpose, not per product. |
| Expected Outcome | Expected increase in marketing opt-in rate versus a bundled-decline baseline, because users are no longer forced to reject everything to avoid one thing. |
| Dependencies | Consent Data Model. |
| Priority | Must |
| Alternatives Considered | Two-state bundled consent (accept all / reject all). |
| Reason for Final Decision | Bundled consent is the core current-state gap this entire project exists to close; retaining it would fail the assignment's own premise. |

### Marketing Preferences

| Problem | WhatsApp, push, and email marketing are bundled with essential class-alert notifications. |
| --- | --- |
| Objective | Separate channel-level and purpose-level control for promotional messages only; essential alerts remain always-on. |
| Business Value | Improves marketing deliverability and reduces opt-out-driven channel blocking (e.g., WhatsApp number blocks). |
| User Value | Removes the current all-or-nothing choice between missing class alerts and receiving promotions. |
| Engineering Considerations | Notification service checks a purpose-scoped preference flag before sending any non-essential message. |
| Privacy Considerations | Purpose limitation applied to communications specifically, per DPDP. |
| Expected Outcome | Reduction in WhatsApp Business number block rate. |
| Dependencies | Notification Service. |
| Priority | Should |
| Alternatives Considered | Keep marketing and essential alerts on the same toggle. |
| Reason for Final Decision | This is the specific current-state gap identified in Section 8; separating them is close to a compliance requirement, not just a nicety. |

# 10. User Flows

Flows are represented as ordered, implementation-ready step sequences (Mermaid-style linear flow, rendered here as plain steps for portability into any diagramming tool).

### New Student Signup (Under 18)

1. Splash -> Get Started 2. Signup: name, mobile, DOB 3. System evaluates DOB -> age < 18 4. Age Gate screen: explains why a parent is needed 5. Parent phone number entry 6. OTP sent to parent -> parent enters OTP 7. Verified confirmation screen 8. Privacy Introduction (4 Trust-by-Design questions) 9. Contextual permission primer (camera/mic, explained, not yet OS-triggered) 10. Home screen

### Returning Student — Join Live Class

1. Home -> tap upcoming class card 2. If camera/mic not yet granted at OS level -> contextual pre-prompt shown first 3. OS permission dialog (only after in-app context shown) 4. Class room loads, attendance auto-logged

### Parent Verification (detail)

1. Parent phone + relationship entered by student 2. System generates 4-digit OTP, 10-minute expiry, rate-limited to 5 attempts 3. Parent receives OTP via SMS 4. Student enters OTP in-app 5. On success: guardian_id linked to student account; consent_state initialised 6. On failure (5 attempts or expiry): cooldown period, resend option offered

### Manage Consent

1. Privacy Hub -> Manage Consent 2. Toggle marketing / learning analytics / recording independently 3. Locked permissions (camera, mic) shown with purpose text, no toggle 4. Save changes -> consent_state updated, audit_log entry written 5. Privacy Score recalculated -> confirmation toast -> return to Privacy Hub

### Download My Data

1. Privacy Hub -> Download My Data 2. Review data categories included 3. Request Download -> export job queued 4. Export completes -> secure link delivered (in-app + email) 5. Link expires after 7 days

### Delete My Account

1. Privacy Hub -> Delete My Data 2. Warning screen: 7-day grace period explained, statutory exceptions noted 3. Confirm -> account suspended immediately, deletion job scheduled 4. Day 0-7: account recoverable via login 5. Day 7: hard-delete job runs, confirmation receipt issued, payment records retained per law

### Consent Revocation (Parent-initiated)

1. Parent logs into her own Vedantu account 2. Parent Dashboard -> Aarav's consent settings 3. Parent disables Marketing -> change written with actor = Parent, device = Web 4. Student sees the change reflected in his own Consent Timeline immediately

# 11. Information Architecture

Vedantu App ├── Home │ ├── Upcoming Class │ ├── Homework │ └── Consent Status Summary ├── Classes ├── Privacy Hub │ ├── Privacy Score │ ├── Manage Consent │ │ └── How Vedantu Uses This Data (AI Explainability) │ ├── Consent History (Timeline) │ ├── How Long We Keep Your Data (Retention) │ ├── Download My Data │ ├── Delete My Data │ ├── Parent Controls Preview -> (external) Parent Dashboard │ └── Accessibility └── Profile └── Account Settings

# 12. Functional Requirements

| Feature ID | Req ID | Description | Priority |
| --- | --- | --- | --- |
| PH-01 | FR-101 | Privacy Hub aggregates consent status, retention info, and data-rights actions on one screen. | Consent Data Model |
| PV-01 | FR-102 | System branches signup flow based on computed age from DOB. | Signup Service |
| PV-02 | FR-103 | Parent OTP verification with rate limiting. | SMS Gateway |
| CC-01 | FR-104 | Camera/microphone permission requested contextually at first live-class join, not at signup. | Live Class Join Controller |
| CT-01 | FR-105 | Every consent state transition is written to an immutable audit log. | Consent Data Model |
| PS-01 | FR-106 | Privacy Score is computed from five weighted, review-oriented signals, recalculated on every relevant state change. | Consent Timeline |
| AI-01 | FR-107 | AI Explainability screen is reachable from the Learning Analytics toggle and lists included/excluded data categories. | Recommendation Service config |
| DR-01 | FR-108 | Retention screen displays period, reason, and deletion trigger per data type. | Data warehouse purge jobs |
| DL-01 | FR-109 | Data export request returns a structured, downloadable file within 72 hours. | Export job queue |
| DD-01 | FR-110 | Deletion request triggers a 7-day recoverable grace period before irreversible purge. | Audit Log, Retention config |
| GC-01 | FR-111 | Marketing, learning analytics, and recording permissions are independently toggleable. | Consent Data Model |
| MP-01 | FR-112 | Essential class-alert notifications are never gated by the marketing preference flag. | Notification Service |

### Detailed Business Rules, Acceptance Criteria & Edge Cases

### FR-101 — PH-01

| Business Rule | Must reflect real-time consent_state; must not cache stale permission state beyond 60s. |
| --- | --- |
| Acceptance Criteria | Given a user opens Privacy Hub, When consent_state changes elsewhere, Then the Hub reflects it within 60 seconds. |
| Dependencies | Must |
| Edge Case | User has zero optional permissions granted; user is a teacher (no consent_state exists) |

### FR-102 — PV-01

| Business Rule | Age is computed server-side, never trusted from client input alone. |
| --- | --- |
| Acceptance Criteria | Given a user enters a DOB implying age < 18, When they submit signup, Then they are routed to Parent Verification before any class or AI feature is enabled. |
| Dependencies | Must |
| Edge Case | DOB edited after initial signup to cross the 18 threshold in either direction |

### FR-103 — PV-02

| Business Rule | Max 5 OTP attempts per 10-minute window; max 3 resend requests per hour. |
| --- | --- |
| Acceptance Criteria | Given a parent enters an incorrect OTP 5 times, When the 6th attempt is made, Then the flow enters a 15-minute cooldown. |
| Dependencies | Must |
| Edge Case | Parent phone number reassigned to a different person after verification |

### FR-104 — CC-01

| Business Rule | OS-level prompt must be preceded by an in-app purpose screen on first use. |
| --- | --- |
| Acceptance Criteria | Given a user joins their first live class, When the app requests camera access, Then an in-app explanation is shown before the OS dialog fires. |
| Dependencies | Must |
| Edge Case | User denies OS-level permission after accepting in-app context |

### FR-105 — CT-01

| Business Rule | Log entries are append-only; no update or delete operations permitted at the application layer. |
| --- | --- |
| Acceptance Criteria | Given any consent toggle changes, When the change is saved, Then a new audit_log row is created with actor, device, timestamp, and outcome. |
| Dependencies | Must |
| Edge Case | Bulk migration event writing thousands of rows in one transaction |

### FR-106 — PS-01

| Business Rule | Disabling an optional permission must never decrease the score. |
| --- | --- |
| Acceptance Criteria | Given a user disables Marketing, When the score recalculates, Then the score does not decrease as a result of that action alone. |
| Dependencies | Should |
| Edge Case | User has not completed parent verification (score ceiling applies) |

### FR-107 — AI-01

| Business Rule | Content must be generated from the same config as the recommendation model's actual feature list. |
| --- | --- |
| Acceptance Criteria | Given a user opens AI Explainability, When the model's feature list changes, Then the displayed data categories update within the next release cycle. |
| Dependencies | Should |
| Edge Case | Model adds a new feature category not yet reflected in copy |

### FR-108 — DR-01

| Business Rule | Retention periods must match the values enforced by the scheduled purge jobs exactly. |
| --- | --- |
| Acceptance Criteria | Given a user opens the Retention screen, When they view Attendance, Then the displayed period matches the purge job configuration for attendance records. |
| Dependencies | Must |
| Edge Case | Retention period changes require a documented legal sign-off before the copy updates |

### FR-109 — DL-01

| Business Rule | Only one active export request per account at a time. |
| --- | --- |
| Acceptance Criteria | Given a user requests an export while one is already in progress, When they submit, Then the system shows the existing request's status instead of queuing a duplicate. |
| Dependencies | Must |
| Edge Case | User requests export, then deletes account before export completes |

### FR-110 — DD-01

| Business Rule | Payment/invoice records are excluded from purge per statutory retention. |
| --- | --- |
| Acceptance Criteria | Given a user requests deletion, When 7 days elapse without recovery login, Then a hard-delete job runs and a confirmation receipt is issued. |
| Dependencies | Must |
| Edge Case | Parent-initiated deletion of a minor's account while a class is in progress |

### FR-111 — GC-01

| Business Rule | Essential permissions (attendance, account access) are not user-configurable. |
| --- | --- |
| Acceptance Criteria | Given a user disables Learning Analytics, When they view Marketing preferences, Then Marketing remains unaffected. |
| Dependencies | Must |
| Edge Case | Parent and student attempt to change the same toggle within the same session |

### FR-112 — MP-01

| Business Rule | Notification service must check purpose-scoped flags, not a single global opt-in. |
| --- | --- |
| Acceptance Criteria | Given a user disables Marketing, When a live class is about to start, Then the class-start alert is still delivered. |
| Dependencies | Must |
| Edge Case | User disables all notification channels at the OS level |

# 13. Non-Functional Requirements

| Category | Requirement | Verification Method |
| --- | --- | --- |
| Performance | Privacy Hub loads in under 1.5s on 4G; consent toggle writes confirm within 500ms. | Client + API latency monitoring |
| Security | Consent and audit data encrypted at rest (AES-256) and in transit (TLS 1.2+); OTPs never logged in plaintext. | Security review, penetration test before GA |
| Accessibility | WCAG 2.2 AA across all Privacy Hub and consent screens; full keyboard operability on web. | Automated axe-core scan + manual screen-reader pass |
| Scalability | Consent service must handle 50k writes/hour at peak (start-of-term signup surge). | Load test at 3x projected peak |
| Reliability | Consent writes are transactional; a failed audit-log write must roll back the consent-state write. | Chaos test: kill audit-log service mid-write |
| Availability | Privacy Hub target 99.9% uptime; degrades to read-only cached view if the write path is down. | Synthetic uptime monitoring |
| Localization | All consent and purpose copy available in English and Hindi at launch; architecture supports additional languages. | String-key based i18n, no hardcoded copy |
| Maintainability | Purpose-limitation copy and retention periods are configuration, not hardcoded strings, so legal can update without a deploy. | Config-driven copy service |
| Audit Logging | Every consent and data-rights action is logged with actor, device, timestamp, and outcome; logs are immutable. | Quarterly audit-log integrity check |
| Privacy | Data minimisation applied to the audit log itself — no more fields captured than needed to prove what changed. | Privacy counsel sign-off on log schema |
| Compliance | Full traceability from each feature to the DPDP clause it satisfies (see Appendix D). | Legal review before each rollout phase |

# 14. UX Specifications

| Screen | Purpose | Primary CTA | Secondary CTA | Empty/Error State | Loading/Success State |
| --- | --- | --- | --- | --- | --- |
| Splash | App identity, first impression | Get Started | — | N/A | N/A |
| Signup | Capture name, mobile, DOB | Continue | — | Inline validation error | N/A |
| Age Gate Result | Explain why a parent is needed for <18 accounts | Add parent's number | — | N/A | N/A |
| Parent Phone Entry | Capture guardian contact + relationship | Send verification code | — | Invalid number format | N/A |
| OTP Entry | Verify parent identity | Verify & continue | Resend code | Incorrect code, expired code | N/A |
| Verified | Confirm parent verification succeeded | Continue | — | N/A | Confirmation animation |
| Privacy Introduction | Set expectations for the Trust-by-Design experience | Got it | — | N/A | N/A |
| Permission Primer | Explain camera/mic purpose before OS prompt | Allow while using app | Not now | OS-level denial | N/A |
| Home | Daily hub: upcoming class, homework, consent status | Join class | — | No upcoming classes | Skeleton loader |
| Privacy Hub | Score, consent, retention, data rights, accessibility, parent controls in one place | Manage consent | — | New account, no history yet | Skeleton loader |
| Manage Consent | Granular toggles with purpose labels | Save changes | Cancel | N/A | Save confirmation toast |
| AI Explainability | What data is / is not used for recommendations | Back | — | N/A | N/A |
| Data Retention | Per-category retention period, reason, trigger | Back | — | N/A | N/A |
| Consent History | Auditable timeline of every consent event | Back | — | No history yet (new account) | N/A |
| Download My Data | Request structured export | Request download | Cancel | Export already in progress | Request confirmation toast |
| Delete My Data | Request account deletion with grace period | Start deletion | Cancel | N/A | Deletion scheduled toast |
| Parent Controls Preview | Read-only summary of guardian-side status | View Parent Dashboard (external) | Back | N/A | N/A |
| Accessibility | Text size, contrast, motion; documentation of built-in support | Back | — | N/A | N/A |

Accessibility notes applicable to every screen above: minimum 44×44px touch targets, WCAG AA colour contrast, full VoiceOver/TalkBack labelling, visible focus rings on web, and a logical, predictable tab order matching visual layout order.

# 15. Design System

## Colour Palette

| Token | Hex | Usage |
| --- | --- | --- |
| Navy (primary) | #1B1C39 | Headers, dark surfaces, primary text on light backgrounds |
| Navy — secondary | #2A2C57 | Gradients, secondary dark surfaces |
| Orange (brand accent) | #FF6300 | Primary actions, active states, key data points |
| Orange tint | #FFEDDD | Card backgrounds for highlighted / informational content |
| Navy tint | #E9E9F4 | Card backgrounds for neutral secondary content |
| Ink (body text) | #23233A | Primary body copy |
| Muted (secondary text) | #6E6E86 | Captions, timestamps, secondary metadata |
| Success | #1F9D55 | Granted / successful states |
| Danger | #C0392B | Destructive actions, revoked states |
| Line / border | #E7E7F1 | Card borders, dividers |

## Typography

- Display / Headings: Cambria (serif) — reinforces an editorial, trustworthy tone distinct from generic app chrome.

- Body / UI: system sans-serif stack (SF Pro / Segoe UI / Roboto) for legibility and native performance.

## Spacing System

- Base unit: 4px. Card padding: 16–20px. Section spacing: 24–32px.

## Components

- Cards: 14–20px corner radius, 1px hairline border, optional tint background for informational content.

- Toggles: 44×26px minimum hit area, orange when on, grey when off, always paired with a visible label — never icon-only.

- Buttons: primary (solid orange), ghost (outlined), danger-outline (for destructive actions like deletion).

## Dark Mode Considerations

Onboarding and Privacy Introduction screens intentionally use a dark navy surface to visually signal "this moment matters" — distinct from the light default UI used everywhere else. This is a deliberate accent, not a full dark-mode theme; full dark-mode theming is out of scope for this release (Section 6).

# 16. Engineering Specifications

## Frontend Architecture

- Privacy Hub as a client-side aggregation view over three services (consent, retention, audit) via a single BFF (backend-for-frontend) endpoint to avoid waterfall requests on load.

- Consent toggle state changes are optimistic in the UI, reconciled against the server response, with rollback-on-failure.

## Backend Services

- Consent Service — owns consent_state and guardian_link.

- Audit Log Service — append-only writer, exposed only via the BFF, never directly editable.

- Retention Service — owns retention_policy and triggers scheduled purge jobs.

- Export/Deletion Job Queue — asynchronous workers for data-rights requests.

## API Surface

| Method | Endpoint | Purpose | Owning Service |
| --- | --- | --- | --- |
| GET | /v1/privacy/hub | Aggregate read model: score, consent summary, retention flags | Consent, Retention, Audit services |
| GET | /v1/consent | Current consent state for the authenticated user | Consent service |
| PATCH | /v1/consent | Update one or more purpose-scoped consent flags | Consent service, writes Audit log |
| POST | /v1/parent-verification/start | Initiate OTP send to guardian phone number | SMS gateway |
| POST | /v1/parent-verification/confirm | Validate submitted OTP, link guardian_id | Consent service |
| GET | /v1/consent/history | Paginated audit-log timeline for the authenticated user | Audit log service |
| POST | /v1/data-rights/export | Queue a data export job | Export job queue |
| GET | /v1/data-rights/export/:id | Poll export job status / retrieve signed link | Export job queue |
| POST | /v1/data-rights/delete | Begin the 7-day account deletion grace period | Retention service, Audit log |
| POST | /v1/data-rights/delete/cancel | Recover an account within the grace period | Retention service |

## Database Schema (Core Tables)

| Table | Key Fields |
| --- | --- |
| consent_state | user_id (PK/FK), purpose (marketing¦analytics¦recording¦essential), status (bool), updated_at, updated_by |
| guardian_link | student_user_id (PK/FK), guardian_user_id (FK), relationship, verified_at, verification_method |
| audit_log | id (PK), user_id (FK), event_type, actor, device, timestamp, outcome, metadata (JSON) |
| retention_policy | data_category (PK), retention_period, reason, deletion_trigger, last_reviewed_by_legal |
| export_request | id (PK), user_id (FK), status, requested_at, completed_at, signed_url, expires_at |
| deletion_request | id (PK), user_id (FK), requested_at, grace_expires_at, status, hard_deleted_at |

## Security Controls

- OTPs are hashed at rest, never logged in plaintext, and expire after 10 minutes.

- Rate limiting: 5 OTP attempts / 10-minute window; 3 resend requests / hour per account.

- All consent and audit data encrypted at rest (AES-256) and in transit (TLS 1.2+).

- Export links are signed, single-use where possible, and expire after 7 days.

## Caching

Privacy Hub read model is cached client-side for 60 seconds max to balance load and the FR-101 real-time-reflection requirement.

## Offline Support

Consent toggles are disabled (not silently queued) when offline — a consent change must be confirmed as delivered to the server, not assumed.

# 17. Analytics Plan

| North Star Metric | % of active accounts with valid, current, DPDP-compliant consent |
| --- | --- |
| Supporting Metrics | Parent verification completion rate; data-rights SLA; granular opt-in rate |
| Guardrail Metrics | Signup completion rate; D7 live-class join rate |
| Operational Metrics | OTP delivery success rate by telco; export job queue depth; support ticket volume tagged "privacy" |
| Business Metrics | Marketing opt-in rate; WhatsApp block rate |

## Event Tracking Plan

| Event | Key Properties |
| --- | --- |
| consent_hub_viewed | user_id, timestamp, entry_point |
| parent_verification_started | user_id, timestamp |
| parent_verification_completed | user_id, timestamp, attempt_count |
| consent_toggle_changed | user_id, purpose, new_state, actor, device |
| privacy_score_computed | user_id, score, timestamp |
| data_export_requested | user_id, timestamp |
| data_export_completed | user_id, timestamp, duration_ms |
| deletion_requested | user_id, timestamp |
| deletion_recovered | user_id, timestamp |

## Mock SQL — Weekly Consent Coverage

SELECT DATE_TRUNC('week', updated_at) AS week, COUNT(DISTINCT user_id) FILTER (WHERE status = 'valid') * 1.0 / COUNT(DISTINCT user_id) AS consent_coverage_pct FROM consent_state WHERE purpose = 'essential' GROUP BY 1 ORDER BY 1;

## Hypothesis Framework (NSM drops 15% post-launch)

- H1 — Verification friction: OTP delivery failing for a telco/region, causing mid-flow drop-off.

- H2 — UX confusion: new consent copy misread as optional.

- H3 — Instrumentation bug: consent-granted event not firing after a recent release.

- H4 — External factor: exam-season signup slowdown skewing the ratio, not a true decline.

Investigation: cut the funnel by step and segment by telco/device/city tier; compare cohorts before/after the release; cross-reference support-ticket tags mentioning OTP or verification for a correlated spike.

# 18. Rollout Strategy

| Phase | Name | Description | Coverage |
| --- | --- | --- | --- |
| Phase 0 | Legal review + internal dogfood | DPDP counsel signs off consent copy and retention periods; internal team completes the full flow end-to-end. | 0 external users |
| Phase 1 | Closed beta | New signups only, single geography, invite-only cohort; monitor OTP delivery and verification completion. | ~500 users |
| Phase 2 | 5% rollout | New signups across all geographies. | 5% of new signups |
| Phase 3 | 20% rollout | Expand new-signup coverage; begin scheduled re-consent prompts for a sample of existing <18 accounts. | 20% of new signups + sampled backfill |
| Phase 4 | 50% rollout | Majority of new signups; backfill re-consent expands to half of existing <18 accounts. | 50% of new + 50% of backfill |
| Phase 5 | 100% rollout | Full migration; legacy bundled-consent flow retired. | 100% |

## Launch Monitoring

- Real-time dashboards on OTP delivery rate, consent-write error rate, and signup funnel drop-off by step during every phase.

## Rollback Strategy

- Feature-flagged at the signup-flow level; a rollback reverts new signups to the legacy bundled-consent flow within minutes, without a deploy.

## Elements Never A/B Tested

Whether parental consent is required for under-18 accounts, whether a valid deletion/export request is executed, and the factual content of core disclosures are legal obligations, not growth levers — they are never placed into an experiment arm. Copy tone and step ordering can be tested; the underlying facts and rights cannot.

# 19. Risks & Trade-offs

| Risk | Category | Likelihood | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- |
| Parent verification adds signup friction, lowering conversion | Business | High | Medium | A/B test copy and step order (not the requirement itself); monitor funnel drop-off by step | Growth PM |
| OTP delivery failure for specific telcos/regions | Engineering | Medium | High | Fallback to email-link verification for affected segments within 24h of detection | Eng Lead, Consent Service |
| Backfilling re-consent for ~10M existing accounts without mass logout or ticket spikes | Engineering | Medium | High | Staggered backfill by cohort size, monitored support-ticket volume as a kill-switch signal | TPM |
| MeitY's DPDP Rules finalize with stricter verification standards post-launch | Compliance | Medium | High | Design verification service as swappable (OTP today, DigiLocker-ready architecture) | Privacy Counsel |
| Shared family devices bypass individual consent tracking | User Experience | Medium | Medium | Device-scoped session detection; prompt re-verification on account switch | Product Design |
| Privacy Score could be misread as encouraging permissiveness if copy is unclear | User Experience | Low | Medium | User-test the exact wording; score formula excludes permissiveness by design (Section 9) | Product Design |
| Teachers who are also parents of student-users need role-aware consent handling | Edge Case | Low | Medium | Explicit role selection at signup; guardian_link table supports multiple roles per person | Eng Lead |
| Accessibility regressions introduced in future feature work | Accessibility | Medium | Medium | Automated axe-core checks in CI on every PR touching Privacy Hub or consent screens | QA Lead |

# 20. Future Roadmap

Prioritised using RICE (Reach × Impact × Confidence ÷ Effort). Scores are illustrative, based on directional estimates rather than measured data, and intended to show prioritisation reasoning rather than serve as committed forecasts.

| Quarter | Initiative | Reach | Impact | Confidence | Effort | RICE |
| --- | --- | --- | --- | --- | --- | --- |
| Q1 | DigiLocker-based parental verification (in addition to OTP) | 9 | 3 | 8 | 5 | 4.05 |
| Q1 | Full WCAG 2.2 AA audit + remediation across the entire app (not just Privacy Hub) | 7 | 10 | 6 | 3 | 23.3 |
| Q2 | Parent Dashboard (full, not preview) with independent login and push notifications on consent changes | 8 | 6 | 7 | 6 | 5.6 |
| Q2 | Multi-language purpose-limitation copy (Hindi, Tamil, Telugu, Bengali) | 6 | 8 | 8 | 2 | 24 |
| Q3 | Consent-aware data export for teachers (their own processing records) | 4 | 2 | 5 | 4 | 2 |
| Q3 | Automated retention-policy enforcement dashboard for legal/ops | 5 | 3 | 6 | 4 | 2.25 |
| Q4 | Privacy Score v2: household-level view for parents with multiple children | 5 | 4 | 7 | 5 | 2.8 |

# 21. Interview Notes

## Why Privacy Score was introduced — and why it doesn't reward turning permissions on

The naive version of a privacy score rewards a fuller-looking settings page — more toggles on, higher score. That is a dark pattern: it teaches a 15-year-old that granting more access is the "correct" answer. The score in this PRD is built from five review-oriented signals — parent verified, consent current, analytics reviewed, download availability, marketing preferences actively reviewed — and explicitly excludes permissiveness as an input. Disabling an optional permission cannot lower the score (FR-106). This is the single most likely follow-up question an interviewer will ask, and the honest answer is that the first version I considered did reward permissiveness, and I rejected it once I mapped it against DPDP's data-minimisation principle.

## Why Parent Verification uses OTP rather than a stronger method like DigiLocker at launch

DigiLocker-based verification is stronger and is on the Q1 roadmap (Section 20), but it assumes every guardian has a DigiLocker account linked to a phone number that matches — an assumption that doesn't hold across Vedantu's full user base today, particularly in smaller towns. OTP verification is weaker but universally reachable via any phone number, which matters more at this stage than marginal verification strength. The service is architected so the verification method is swappable without changing the guardian_link data model.

## Why contextual consent is superior to blanket consent here

Blanket consent forces every decision to the least-informed moment in the entire user journey — signup, before the user has any context for why a permission matters. Contextual consent moves each request to the moment the reason is self-evident (camera/mic requested right before a live class), which produces both a more informed decision and, empirically in comparable products, a lower denial rate than front-loaded requests.

## Likely Follow-up Questions

- "What happens if a parent never completes verification?" — The student's account remains active for non-live-class features (homework review, browsing), but live classes, recordings, and AI recommendations stay gated until verification completes. This preserves some value without violating Sec. 9.

- "How would you A/B test the OTP flow without touching the compliance requirement itself?" — Test copy, button placement, and step order; never test whether the step exists at all (Section 18).

- "What's the weakest part of this design?" — Shared family devices (Section 19): today's model assumes one verified device maps to one student, which breaks down for siblings sharing a tablet. I'd tackle this with device-scoped session detection in a future iteration rather than pretend it's solved here.

# 22. Appendix

## A. Glossary

| Term | Definition |
| --- | --- |
| Data Fiduciary | Under DPDP, the entity (Vedantu) that determines the purpose and means of processing personal data. |
| Data Principal | The individual the personal data relates to — a student, parent, or teacher. |
| Verifiable Consent | DPDP's requirement that consent for a child's data be confirmed through a parent/guardian in a way that can be demonstrated, not merely asserted. |
| Purpose Limitation | The principle that data collected for one purpose cannot be reused for an unrelated purpose without fresh consent. |
| Data Minimisation | Collecting only the data strictly necessary for a stated purpose. |
| Storage Limitation | Retaining data only as long as necessary for the purpose it was collected for. |
| Grace Period | The 7-day window after a deletion request during which the account remains recoverable. |

## B. DPDP Clause Mapping

| DPDP Principle / Clause | Addressed By |
| --- | --- |
| Sec. 5 / 6 — Notice & Consent | Privacy Hub, Contextual Consent, Purpose labels |
| Sec. 8 — Accountability, transparency, record-keeping | Consent Timeline, Audit Log |
| Sec. 9 — Processing of children's personal data | Parent Verification, Age Gate |
| Sec. 11 — Right to access information | Download My Data |
| Sec. 12 — Right to correction and erasure | Delete My Data |
| Storage limitation principle | Data Retention Disclosure |
| Purpose limitation principle | Granular Permission Controls, Marketing Preferences |

## C. Accessibility Checklist

- VoiceOver and TalkBack labels present on every interactive control.

- Full keyboard navigation on web, including visible focus rings and Enter/Space activation.

- WCAG AA colour contrast verified on all text and icon combinations.

- Touch targets sized to at least 44×44px.

- Logical, predictable focus order matching visual layout on every screen.

- Dynamic font scaling and high-contrast mode available as user-controlled settings.

## D. Open Questions

- Will MeitY's finalised DPDP Rules mandate a specific verification method, superseding the OTP approach at launch?

- What is the actual current distribution of under-18 vs. 18+ accounts? This PRD assumes a majority-minor base but the exact split should be confirmed against production data before finalising verification-service capacity planning.

- Should teachers who are also parents of enrolled students have a distinct account-linking flow? Flagged as an edge case (Section 19), not yet designed.

## E. References

- Digital Personal Data Protection Act, 2023 (Government of India).

- Draft Digital Personal Data Protection Rules, January 2025 (Ministry of Electronics and Information Technology).

- Vedantu Trust by Design — Product Thinking Deck (companion document, same project).

- Vedantu Trust by Design — Clickable Prototype (companion artifact, same project).